# Thank you for your commitment to green initiatives at the University of Illinois. One of the ongoing requirements listed in the terms of the funding agreement for your project is the submission of semesterly reports with key information about your project. In addition to this form, please provide additional financial documentation and/or progress photos if available.

# Please be as accurate as possible in describing the project (including possible setbacks or challenges in meeting the initial goals of the project). Not fully meeting your project's goals will not disqualify you from making future funding requests as long as your reports are as complete and accurate as possible.  If you have any questions, please contact the Student Sustainability Committee, at sustainability-committee@illinois.edu.

Project Name: Bevier Indoor Herb Garden

Date of Report Submission: 8/22/2017

Project Purpose:

Grow a hyper-local source of fresh herbs in the Bevier Café.

Detailed Accounting of Expenditures to Date:

LED grow lights and controllers 5192.00

F&S electrical ugrades and planter boxes 16223.55

Project Progress to Date:

Currently F&S has installed the planter boxes and grow lights.  We plan on ordering plants and having the system up and running for the beginning of the spring semester.

Student Involvement and Outreach to Date:

Students have been envolved in moving this project forward by researching plant care and growth cycles.

Marketing and Promotion Efforts to Date:

None to date

Additional Comments:

Any additional comments/relevant information for the semesterly report