eGen SWATeam Meeting 03

October 25th, 2018

8am-9am

NSRC 376

Attendees: Yu-Feng Lin (chair), Andrew Stumpf, Tim Mies, Taylor Holin (clerk)

- Approval of last meeting’s minutes

- Discussion of Poster and Campus Sustainability Celebration

  - October 25th, 2018 in the Illini Union room 314 from 4pm-6pm

- Discussion on new students coming onto team

  - Two prospective students

  - Goal: both will be in attendance by next meeting

- New Geothermal Project discussion (Yu-Feng Lin and Andrew Stumpf)

  - Energy Piles

  - First one on campus

  - New and different way to use geothermal energy

  - Has attained SSC funding

  - Potential to incorporate this project in with this eGen SWATeam

- Solar Farm, Gable House discussion

  - Moving into the second stage to get funding from SSC

  - Geothermal Energy Piles as potential energy source for this project

    - Further discussion needed on this idea

    - Potentially bringing Civil Engineering into project as well?

- Discussed reaching out to ECBS SWATeam about potential collaboration

- Groundwater and Geothermal Resources Summit (November 2nd - Yu-Feng Lin)

  - Finalized, now the focus is on getting information distributed

- Discussed new iCAP

  - Waiting for further instruction to start updates

- Discussed Geothermal (DDU) Research Team

  - November 28th-29th visiting Cornell to look at their geothermal practices

  - Taking that knowledge to UIUC, sharing what we know with them

- Discussed College of Engineering Proposal

  - An Engineering Design Center is being built and they want to utilize geothermal energy piles or geothermal exchange for building

  - Construction starting in April, next to Engineering Library (Springfield and Wright)

  - Public Private Partnership (P3) Project

  - Long term goal: build geothermal system underneath adjacent green space to help out new and surrounding buildings

- Overview of 4 new Geothermal Projects:

  - Energy Piles

  - Geothermal exchange in greenhouse

  - Geothermal DDU

  - Solar House

- ECE Rooftop Solar Installation

  - This semester: finishing/preparing roof

  - Next semester: solar panel installation

- Setting next meeting time

  - November 8th from 8am-9am

- Adjournment