Please submit this completed application and any relevant supporting documentation by the deadline listed on the SSC website to Sustainability-Committee@Illinois.edu.The Working Group Chairs will be in contact with you regarding any questions about the application. If you have any questions about the application process, please contact the SSC at Sustainability-Committee@Illinois.edu.

# General Information

Project Name: Renovation of Student Services Arcade Restrooms

Total Amount Requested from SSC: $20,000

Project Topic Area(s):	☒Energy	☐Education	☐Food & Waste

☐Land		☒Water	☐Transportation

# Contact Information

Applicant Name:  	Rhonda Kirts

Unit/Department: 	Office of the Dean of Students

Email Address:	 	rkirts@illinois.edu

Phone Number: 	217/333-0050

Project Team

| Name | Department | Email |
| --- | --- | --- |
| Gail Rooney | The Career Center | grooney@illinois.edu |
| Angela Ennis | Office of the Dean of Students | aennis@illinois.edu |
| Name | Department/Organization | Email Address |
| Name | Department/Organization | Email Address |

# Project Information

Please provide a brief background of the project, the goals, and the desired outcomes:

Reduction in energy costs and water usage by installing the following in the four restrooms located in the Student Services Arcade:

1. Install occupancy sensors

2.Install auto flush valves and auto faucets, and battery towel dispensers.

Please provide a brief summary of how students will be involved in the project:

Students could be involved in recommendations for the design of the project

Please provide a brief summary of the project timeline:

February/March – student design of project

April/May – project and bid by Facilities and Services

May/June – Facilities and Services complete work

July/December – document cost savings to unit

Additional comments

Any additional comments/relevant information for the project proposal