eGen SWATeam Meeting 07

February 5th, 2019

3pm-4pm

NSRC 376

Attendees: Yu-Feng Lin (chair), Andrew Stumpf, Tim Mies, Mike Larson, Gabriel Mishaan, Jonah Messinger, Scott Willenbrock, Taylor Holin (clerk)

- Approval of last meeting’s minutes

- Review of last meeting

- Objective 3.4 Discussion

  - Grant for Petascale Computer (10 megawatts, 20%) is expiring at the end of the year

  - Expectation is that there will still be a significant load, but reduced with computers taking its place

  - Is this objective going to stay in the 2020 iCAP? - May be worth getting rid of

  - Who do we talk to regarding this Objective?

  - May not be any progress towards this Objective anyways

  - Why is Petascale separated?

  - Could have language for developers regarding it for new buildings, or more retrofits? Grants?

  - ACTION ITEM: make this a ongoing discussion in future meetings (~15 minutes per meeting)

    - Google doc for ideas, shared with whole team

  - ACTION ITEM: Email to Micah and Morgan -- where are we on this one? What do you want us to do about this? (cc team on this email)

- SCC Meeting Discussion (Andrew Stumpf)

  - Helping the committee evaluate future proposals, streamlining the process -- Could there be some interaction between the SWATeams and SCC?

    - Teams could help guide priorities

    - Ideas for this:

      - Send a representative from each SWATeam to SSC meetings

      - Have teams go to an SSC meeting every year to share current objectives, goals, projects

      - Going over proposed projects at SWATeam meetings for ~10 minutes and seeing which ones we would support and want to push for

    - Could we mandate that proposals give an energy conservation estimate (instead of having it as an option)?

      - Most projects already do talk about savings

      - For some it’s hard to quantify an estimate

  - Overall, it’s a good idea to get SWATeams involved

  - SSC meeting next week, Gabriel will bring up this possibility then and report back

- Purchasing clean energy discussion (Mike Larson)

  - To what capacity does it make sense to purchase solar or other clean energy?

    - Big picture

  - Power Purchase Agreement

    - No real impact on operations

    - Financial contract

    - We must use what we buy without selling back

    - If we have extra energy, we’d have to sell it back

      - How much do we buy energy for?

      - How much sold back? For what price?

    - Risks involved

  - Idea: have financial transactions go through an off-campus node (Scott Willenbrock)

    - Times of the year we’re making a profit, at some points making a loss

    - Making it purely a financial decision

    - Financial aspect needs to be approved - could be difficult

    - New area, needs more explanation

  - Process

    - F&S looks at campus demand for electricity, what do we project to generate, assess how much solar power without overfilling and having to sell a ton back (assessment)

    - Finances looks at projected costs vs historical actual costs; how do the two compare?

  - Example -- MIT

    - Looking at them and their agreement

  - We purchase 200,000 megawatt hours; 25,000 megawatt hours from off-campus solar, 25,000 on campus; looking to purchase ~150,000 megawatt hours

    - Petascale decrease may impact needs, but unsure

- Discussion on restructuring of SWATeam

  - Should financial people be brought onto our team in the future to provide another perspective?

  - Bringing their expertise could help with iCAP and future recommendations

- Solar Farm 2.0 Update

  - Is moving forward

  - Looking to do this instead of a Power Purchase Agreement

  - No new proposals

- Solar Purchase Agreement discussion

  - How is buying all of the solar different that buying a rec?

  - Power Purchase Agreement allows a new farm to get built

  - If this is purely a financial transaction, should be look at that? (rec)

  - Power Purchase agreement that allows the creation of a new solar farm

  - It’s an investment in solar for Illinois

  - We will find that financially, it will be a good deal for us

    - Fixed price, shielding us from inflation

    - For this investment, do we get credit for carbon emissions? No.

    - Reason to do it: Facilitating the creation of renewable energy for the state of Illinois, even the county of Champaign

      - Big considering this is new in Illinois

      - Showing a school making a purchase for that amount of solar is huge and setting a precedent; good for public image

- Objective 3.1 discussion

  - Any progress on this?

  - What do we do with this?

  - Recommendation made a few years ago (2016) to engage a consultant to propose a plan for electrifying our heating, getting us away from heating with steam, and moving us towards heat pumps

    - Submitted, rejected by F&S for financial reasons

    - Ended there

  - Improve and then revisit

  - Main objective to consider and discuss

  - Continue this goal, keep exploring with new technology

  - Exploration into batteries? Too expensive still

  - We need technology that will help with inconsistencies with nature; What gets us through the night, polar vortexes, etc.

    - Where are we drawing the box? We are a ways away but we still need to acknowledge the issues; looking at all the factors and then deciding

    - Running Abbott at a lower capacity? Inefficient, costly - if we didn’t co-generate, we would lose our efficiency and it would cost us more

      - Financial issue

      - Currently Abbott is cost-effective

- Carbon tax on campus discussion

  - New budget structure may be more effective than implementing a carbon tax

  - We could potentially layer a carbon tax on top of this

  - When you make individuals responsible, they become more aware and reduce inefficiencies; creates a behavioral change

  - Departments will be responsible for paying for everything (electricity, heating, etc)

- Purchasing may change in the future, so adding a financial expert to this team may help with this

  - Don’t know how needed it is since we make more general recommendations and pass them along, but it still could be helpful

  - Helpful to have a designated contact for this to broaden expertise (3.1)

- 3.2 and 3.3 Discussion

  - Can speak to those objectives with clarity

- Action Items

  - Look at 2015 iCAP, review and take notes on potential revisions to help create initial draft

  - Create Google doc for Objective 3.4 discussion

  - Email Micah and Morgan regarding 3.4

  - Send recap of Thursday’s iWG meeting to team (Jonah)

  - Get info from 2016 recommendations, put in box or google docs (Scott, Taylor)

- Next meeting: Tuesday, February 19th @ 4pm

- Adjournment