iCAP Energy Team

January Meeting Agenda

Wednesday, January 26th; 9:00 A.M. – 10:00 A.M.

Zoom

- Introduction

  - Attendees

    - Tyler Swanson

    - Bill Rose

    - Andy Stumpf

    - Matthew Gold

    - Shannon Anderson

    - Damon McFall

    - Paul Foote

    - Tim Mies

- Review of Meeting Objectives

  - Hear Updates on recommendation ideas in progress

  - Discuss completed recommendations

- Recommendation idea updates

  - Feasibility study of CO2 District Heating and Cooling

    - Damon

      - Can proceed with the study, have a team of 6 student members and just had an hour long meeting this morning. Weekly meetings will be held on Thursdays and will have a report by May.

      - The idea is to use CO2 as a refrigerant to be used for heating and cooling. It’s a very novel idea

  - Building Level Energy Dashboard

    - Bill

      - Emailed Emma Loew of SSC and awaiting response.

  - Building Envelope Commissioning

    - Bill

      - This is a critical element going forward, I don’t know where the University stands with this. I presented to a group of engineers and it didn’t seem to be fully embraced. I need more information on where we stand with this practice.

      - Damon notes that it is very important to enforce this in the design and contracting process.

      - Paul notes we don’t have the manpower, and if we want to launch this we need to ensure we have the resources to allocate.

      - Tim notes that we have had a line item on the budget for envelope commissioning in previous projects.

      - Possible option is recommending an audit of F&S practices to determine how building envelope commissioning is being practiced.

      - We will reach out to a third party for advice and engage in a brainstorming session during the next meeting.

  - Decommissioning

    - Bill and Damon

      - No Update

  - Late COVID Ventilation

    - Bill and Damon

      - No Update

- Completed Recommendations

  - MMR Safety and Security

    - Shannon

      - This recommendation will be submitted pending comments from all team members.

  - Charging Responsibility for iCAP Energy Goal

    - Bill

      - This recommendation will be submitted pending comments from all team members,

  - Green Labs Recommendation

    - Tyler

      - This recommendation was submitted and approved by the Sustainability council, we will be reaching out to see what work is being done to move a Green Labs Committee forward.