iWG meeting

5/23/2023

Attended By – Sandra Yoo, Jamie Singson, Morgan White, Nikki Palella, Carl Bernacci, Liz Witek, Jay Fraterrigo, Brian Bundren, Lucy Nifong, Brent Lewis, Danika Ford

- All did introductions

- LW005 SFC Permeable Pavers

  - Nikki introduced the recommendation

  - SP asked whether we want pavers or asphalt

  - MW asked Brent for more information

  - Brent

    - Based on the CLMP

    - Going above and beyond the minimum

    - Permeable pavements in the parking lots, not in the drive areas, but getting them into the areas where cars are parking

    - Several environmental benefits – reduces Heat Island effect

  - Carl’s question

    - Cost – pavers vs permeable asphalt

      - Pavers are more expensive

      - So Why??

    - Hydrology people – if water is coming form the NE lot? How far does the water flow?

  - Brent

    - We have permeable asphalt in 2 places – there is no difference visually

      - Nobody knows them

    - Permeable pavers are more readily locatable and visible

    - Pavers will allow or storage of water – so much beneficial

  - Carl – Visually permeable vs non permeable pavers

    - BCL – yes – joints between the pavers are larger

  - MW talked about CLMP asks for an overarching rainwater management plan

    - Collaborating with SSC

    - Cost difference between pavers vs permeable pavers vs permeable asphalt

      - BCL – He doesn’t have the cost per sq on-hand yet.

  - Lucy – Can we add signage to say that there is permeable pavers here.

  - Jamie – what if we made the façade on the north side of SFC same as the plan for E-14

  - MW  - asked whether there are more questions or can we move in to recommendation

    - Sandy - There are several questions but we are supportive. Main questions are What, When, and how much cost.

  - iWG added a recommendation to be sent to the SFC Director

  - permeable pavers should last longer than asphalt and concrete

    - cheaper fix

  - at a large level these permeable pavers can installed mechanically (less labor intensive)

  - SY - Do we know the charge or uptick in cost based on lead time and if we have an AE on contract to look into this, etc. If funding can be identified?

- Trans015 Fleet Replacement

  - Sarthak introduced and explained the rationale behind the recommendation

  - iWG added a recommendation to be sent to Pete Varney at F&S

- Concluding Remarks