Table of Contents:

# Definitions

# Acronyms

# Executive Summary

Since the 2014 Campus Bicycle Master Plan, a more true vision of a bicycle friendly campus has been encapsulated within the University of Illinois Urbana-Champaign. One of the original goals of the 2014 plan was to regain a place as a leader in bicycle infrastructure and safety that the Urbana-Champaign campus once had in the 1950s. Within the past decade, bicycle registrations have skyrocketed and qualifies the 2014 predictions that bicycle usage would increase. All of the 2014 priority projects have been completed, and most of the medium priority projects as well. Also, in 2019, the Urbana-Champaign campus was recognized as silver-level Bicycle-Friendly University by the League of American Bicyclists (which in 2011 it was awarded bronze-level). Therefore, strides in this campus’ bicycle infrastructure and safety can be quantitatively seen. Nonetheless, there is more work that can be done with a still-increasing bicycle-riding campus, occasional bicycle accidents, and constant bicycle safety violations.

Building off of the work of the 2014 Campus Bicycle Master Plan, the 2024 Campus Bicycle Master Plan goals are outlined as:

1)	Continue to increase safety for all campus users, including pedestrians, bicyclists, transit riders, and motorists.

2)	Increase sustainability of campus transportation, in support of the Illinois Climate Action Plan.

3)	Continue to improve the mobility and convenience for cyclists on campus.

4)	Identify funding needs and secure funding for future improvements of campus bicycle facilities, services, and programming.

5)	Improve the university’s standing as a national leader in bicycle friendliness.

6)	Technology advances

The primary focus of this plan is on infrastructure improvements which can further enhance the bicycle network and bikeways on campus. Starting with unfinished projects from the 2014 Campus Bicycle Master Plan (some medium priority and some low priority), this plan reevaluates those projects as well as adds new ones that have transpired across the past decade. In later chapters, this plan also describes increasing education programs, increasing bicycle sharing programs, and other non-infrastructure related campus goals for bicycle safety. Funding for the solutions in this plan as also described.

# Chapter 1: Introduction

## Background and Context

### Stakeholders

#### Governmental Agencies

University property or what is deemed campus jurisdiction is what lies roughly between the two adjoined cities of Urbana (east end of campus) and Champaign (west end of campus).

University of Illinois:

The Transportation Demand Management (TDM) department in Facilities & Services (F&S) at the university is responsible for coordinating the overall transportation network for all modes of travel on campus, including walking, bicycling, transit, and vehicles. F&S is the author of this plan and is responsible for encouraging bicycle use in a number of ways, such as exploring bicycle sharing options for campus, supporting the Campus Bike Center, installing and maintaining bicycle parking and storage, arranging bicycle education opportunities, and promoting the use of bicycles through encouragement events and programs. TDM also works with the Division of Public Safety and other key campus stakeholders to make improvement recommendations to campus leadership.

City of Urbana

Planning and Public Works staff from the City of Urbana are responsible for developing and implementing the Urbana Bicycle Master Plan, which was originally adopted in 2008. This plan was updated in 2016 and so that plan has been considered through the work executed in this plan. Urbana’s Bicycle and Pedestrian Advisory Commission was established in 2006 with the primary purpose of advising the City Council on how to make bicycling and walking more viable modes of transportation in Urbana.

City of Champaign

City of Champaign created a comprehensive plan for its city called the Champaign Tomorrow Comprehensive Plan which was published in 2021. Under its goal of becoming a Sustainable City, it reads that one of its measures of success will include that they “support the construction of bicycle and pedestrian infrastructure through the Complete Street policy and biennial Capital Improvement Plan funding.”

Village of Savoy:

The Village of Savoy is an adjacent village southwest of the City of Champaign, with a high commuter in and out of campustown. Due to their proximity with campustown, their high commuter rate, and presence within campustown bicycle related committees and events, their stake and input is valued. They are an active member of the Campus Transportation Advisory Committee (CTAC) as well as Champaign Urbana Urbanized Area Transportation Study (CUUATS).

Champaign County Regional Planning Commission (CCRPC):

CCRPC is an intergovernmental organization that works toward encouraging and expanding programs in regional planning, transportation, and environmentalism. They work county-wide, and have multiple committees (including CUUATS) and offer online access to many planning documents across the county. As a county-wide organization that works in favor of cohesion planning goals, this document is interested in coordinated goals and ideas.

Champaign Urbana Urbanized Area Transportation Study (CUUATS):

CUUATS is the transportation entity of the Champaign County Regional Planning Commission (CCRPC). Their mission is to coordinate metropolitan transportation planning with the Illinois Department of Transportation, Champaign County, the Cities of Champaign and Urbana, Village of Savoy, University of Illinois, the Champaign-Urbana Mass Transit District, and the general public; and to coordinate the use of federal transportation funds within the Champaign-Urbana-Savoy-Bondville-Tolono urbanized area.

Champaign-Urbana Mass Transit District (MTD):

MTD As the provider of public transportation in the greater Champaign-Urbana area, MTD strives to improve mobility and promote excellence in transportation. MTD published its 2014 Long Range Strategic Plan    which in its goals includes “MTD will encourage use of a variety of transportation means, including transit, biking, and walking to promote mobility in our community.”

#### University Entities

In addition to the TDM team under F&S, there are multiple University entities that played vital roles in our planning process.

##### Campus Transportation Advisory Committee (CTAC):

CTAC is an advisory body to TDM at F&S and the campus community on matters relating to campus transportation.

The committee reviews aspects of surface transportation on campus, including pedestrian safety, bicycle facilities, transit, automobile traffic, and the interaction of all modes of travel on campus.  The purpose of the committee is to advise F&S on transportation issues affecting students, faculty and staff.

Campus Recreation:

Campus Recreation provides a welcoming environment with sustainable facilities and programs that inspire the University community to engage in recreation and wellness opportunities. Campus Bike Center is managed by Campus Recreation.

Campus Bike Center: Campus Bike Center is a collaboration between the Bike project of Urbana-Champaign and the University of Illinois Urbana-Champaign, and is housed under Campus Recreation. It is dedicated to empowering individuals with knowledge about how to repair and maintain bicycles and encouraging mode-shift away from single-occupancy vehicles. This educational center offers hands-on experiential learning that students cannot get in a classroom. By empowering people with the ability to fix a bicycle and providing a connection between the campus and the community, the Campus Bike Center promotes bicycling, collaboration, and community spirit.

The Campus Bike Center is one of the distribution sites for bicycle registration stickers ; maintains the campus bicycle repair stations; provides a central base for the bicycling community on campus; encourages mode- shift through various events and classes throughout the year; distributes and explains educational information and resources regarding bicycling; educates students, faculty, staff, and campus visitors about basic bicycle maintenance; and collaborates with campus and community partners in bicycle- related programs.

During open hours each weekday, the Campus Bike Center provides tools, parts, refurbished bicycles for sale, and dedicated volunteers to help shop members and the larger community with their bicycle maintenance needs. This is a hands-on, educational space meant to provide knowledge and experience about fixing bicycles, not a "drop it off for repair" bicycle shop. Membership in The Bike Project at Urbana-Champaign is valid at both the Campus Bike Center and the Downtown Urbana location, and costs $30 or 4 hours of volunteering annually.

Parking Department: The Parking Department, within Auxiliary Services, is responsible for coordinating automobile parking in university-owned facilities. The Parking Department sells employee parking permits, student permits, temporary passes, and prepaid meter cash keys. This department formerly handled bicycle registration, until it was moved to an online system in 2012 under TDM. Parking staff are responsible for impounding bicycles that pose safety hazards during the school year. Parking also manages the annual collection of abandoned bicycles left on campus each summer. The abandoned bicycles are donated to The Bike Project of Urbana-Champaign (TBP):, to be reused locally, donated to other organizations internationally, or recycled.

##### University of Illinois Wellbeing Services:

The UI Wellness Center encourages active living for students, employees, and visitors on campus. The UI Wellness Center supports bicycling initiatives on campus and is a strong advocate for active transportation.

##### Institute of Sustainability, Energy, and Environment (iSEE)

The Institute of Sustainability, Energy, and Environment (iSEE) encourages sustainable transportation and the reduction of greenhouse gas emissions. They coordinate various sustainability programs and projects throughout campus, including some related to transportation. The iSEE is responsible for tracking the implementation of the Illinois Climate Action Plan (iCAP), which includes sustainable transportation goals. One such goal is “to complete and implement the Campus Bicycle Plan as soon as possible.”

##### University of Illinois Public Safety:

The University of Illinois Public Safety in the Division of Public Safety is responsible for pedestrian, bicycle, motorcycle, and vehicle public safety. This includes coordination of the Public Safety Advisory Committee, Safe Walks, and Public Safety Day. Officers participate in various bicycle related events, such as Light the Night and C-U Bike to Work Day. University of Illinois Public Safety  officers enforce transportation laws, including citing pedestrians and bicyclists when appropriate. Public Safety is an active member of the CTAC. University of Illinois Public Safety  participates in discussions about infrastructure safety improvements and is involved in updating the University Bicycle Ordinance in partnership with TDM.

##### Student Sustainability Committee (SSC):

SSC is a student-led organization charged with the distribution of two student fees – the Sustainable Campus Environment Fee and the Clean Energy Technologies Fee. With the ultimate goal of making the University of Illinois at Urbana-Champaign a leader in campus sustainability, SSC reviews, recommends, and funds projects that increase environmental stewardship, inspire change, and impact students. SSC has provided financial support for a number of bicycle programs and projects, such as bicycle parking upgrades, bicycle shelter, bicycle and pedestrian counters (Eco-Counters) on campus, installation of bicycle repair stations, start up for the Campus Bike Center, and the 2013–2014 Bicycle Education Campaign, installation of Metal Bike Registration signs, Bike Cages, and many more.

##### Department of Urban & Regional Planning (DURP):

The Department of Urban & Regional Planning within a land-grant university, maintain strong connections with the community, the State of Illinois, and the Midwest region, but their reach extends well beyond these boundaries to have an impact on planning practice and scholarship that is national and international in extent. They provide vital support through community planning demand and for many projects promoting active modes of transportation on campus.

##### Student Sustainability Leadership Committee (SSLC):

SSLC  is the student-led body facilitating communications between campus sustainability and the student body as well as relationships among environmentalist student groups on campus.

Made up of the leaders and representatives from numerous campus student organizations focused on sustainability, energy, and environment, SSLC is a place for these student leaders to collaborate on the best practices for effecting positive and eco-friendly change on campus and in the local community. It upholds direct lines of communication between student leaders and campus administration via its positions on the iCAP Working Group, the Committee on Campus Operations, and the Sustainability Council.

#### Registered Student Organizations:

There are a number of Registered Student Organizations (RSOs) at the university that are engaged in cycling or bicycle advocacy. The racing team, Illini Cycling, aims “to introduce and assist students into the sport of bicycle racing.”   Illini 4000 organizes cross-country bicycle rides to raise money and awareness for cancer support programs.

##### Circle Cycle:

Circle Cycle was started as a capstone project by three new members at Illinois Enactus. The initial goal of the project was aimed at tackling the massive bike waste generated by the Champaign-Urbana college community. Their approach to addressing the bike waste and mobility issue in our local community is to develop a bike repair youth entrepreneurial program using abandoned bikes.

##### Illini Cycling Club:

Illini Cycling Club’s Mission is to promote cycling accessibility for everyone, from complete beginners to top-tier athletes. They engage in spreading extensive knowledge that is not limited to but includes: bike maintenance, riding safely on campus, planning a longer bike route, and bike-packing. It also aims to introduce and assist students into the sport of bicycle racing.

##### Illini 4000:

The Illini 4000 is a non-profit organization dedicated to documenting the American cancer experience through The Portraits Project, raising funds for cancer research and patient support services, as well as spreading awareness for the fight against cancer through annual cross-country bike rides.

#### Non-University Entities

##### Champaign County Bikes (CCB)

The mission of CCB is to encourage and facilitate bicycling and walking as transportation and recreation, and to promote public awareness of the benefits that active transportation brings to our community. F&S, in partnership with CCB, conduct annual bicycle census, where volunteers count all bicycles parked on campus.

##### The Bike Project of Urbana-Champaign (TBP):

The Bike Project is a non-profit, charitable organization of bicycle users whose mission is to educate and empower the community by providing a welcoming space to learn about bicycle repair, engage in maintenance practices, and promote safe operation through outreach and advocacy activities. The Campus Bike Center is a collaboration between TBP and Campus Recreation.

##### Prairie Cycle Club (PCC):

The PCC  is a non-profit community organization established in 1971, catering to bicyclists residing in Champaign and neighboring counties in Illinois. Their aim is to provide a wide range of services for cyclists of all levels, including newcomers, casual riders, tourers, endurance cyclists, commuters, and competitive racers. The club takes the initiative in sponsoring, hosting, coordinating, advocating for, promoting, and assisting various bicycling events.

##### League of American Bicyclists:

The League of American Bicyclists works towards creating a bicycle-friendly America for everyone, improving lives and strengthening communities through bicycling. They have helped the Campus regulate e and encourage bicycle standards.

##### Association of Pedestrian and Bicycle Professionals (APBP):

APBP is a group of professionals dedicated to improving the accessibility of walking and biking areas. The associations focus is on promoting the exchange of ideas among peers, enhancing specialized skills, and nurturing the career growth of our members employed in government, consulting firms, and non-profit organizations related to transportation planning, urban design, public health, and active living.

##### Ride Illinois:

Ride Illinois is a nonprofit organization focused on bicycle advocacy, education, and awareness. Our efforts, programs, and events aim to make riding a bicycle in Illinois safer, more enjoyable, and accessible to all. Ride Illinois’ mission is to make Illinois better through biking! The Ride Illinois has also released their Strategic Plan in May 2023 that supports to achieve their mission.

### Ridership Data

Eco-Counter data: (https://icap.sustainability.illinois.edu/project/pedestrian-and-bicycle-counts)

Bike Census data: (https://icap.sustainability.illinois.edu/project/bicycle-counts)

##### Bike Registration information:

All bicycles on campus must be registered in the University’s new National Bicycle Registration system. Your bicycle is not protected until you attach the registration tag (529 Shield) to your bike. Registering your bicycle also supports the Bicycle Friendly University program. According to the University Bicycle Ordinance, bicycle registration is mandatory for all bicycles parked or operated on campus and owned by students, staff, faculty, University departments, community members and bike share vendors.

Mode Choice survey 2022:

In 2022, nearly 55% of the faculty and staff chose “Drive yourself (arrive/depart alone)” as their preferred primary mode of transportation. This is down from 60% as reported in the 2019 mode share survey.

In 2022, nearly 45% of the students chose “Walk/Roll” as their preferred primary mode of transportation. This is down from 49% as reported in the 2019 mode share survey and up from nearly 37% as reported in the 2011 mode choice survey.

Student respondents in 2022 – (1) nearly 90% selected “Walk/Roll”, (2) nearly 82.5% selected “Bus”, and (3) nearly 41.5% selected “Personal bicycle” as one of their top three preferred modes of travel.

##### Mobility Implementation Plan (miPlan):

MTD coordinated the miPLAN to find out what mobility options Champaign, Urbana, and Savoy want as a community and how to bring those options to fruition. The first phase of miPLAN was an extensive public input period and market analysis done by asking students, employees, and residents what mobility options they want now and in the future. Surveys conducted in 2007 as part of the miPlan Phase One research helped inform the Campus Bicycle Plan.

In 2007, the Mobility Implementation Plan (miPlan) survey included questions about bicycle ridership. About half of the students had access to a bicycle, and 42 percent reported using a bicycle at least once a week. Additionally, four percent of employees reported using a bicycle as their primary mode of transportation, while 70 percent owned a bicycle. At the time of the survey, there were 41,495 students and 11,676 employees on campus which implies there were 17,428 student bicyclists and 467 employee bicycle commuters.

From 2000 to 2008, there were over 140 bicycle counts at specific sites in the University District. For example, a bicycle count conducted in 2008 showed an average of 250 bicycles per hour per location at peak travel times. In September 2009, the university participated in the National Bicycle and Pedestrian Documentation Project sponsored by the Institute of Transportation Engineers Pedestrian and Bicycle Council.

##### University District Traffic Circulation Study (UDTCS):

The University District Traffic Circulation Study (UDTCS) results have informed the prioritization of the recommendations in this plan.

In 2011, CUUATS completed a University District Traffic Circulation Study (UDTCS), using information from a campus-wide statistically relevant survey. The survey was conducted in May–April 2011 and included both students and faculty. It found that 6% of staff, 18% of faculty, and 12% of students use a bicycle as their primary form of transportation.

Crash Analysis (FROM 2014 PLAN)

As part of the University District Traffic Circulation Study (UDTCS), CUUATS conducted an extensive analysis of pedestrian, bicycle, and motor vehicle crashes within the University District from 2006-2010. The crash data, obtained from the IDOT Division of Traffic Safety, were analyzed for trends over time, accounting for changes in traffic volume, to identify safety issues related to existing infrastructure. A

According to the UDTCS Existing Conditions Report, there were 162 crashes involving either a pedestrian or bicycle in the University District between 2006 and 2010, and “bicycle crashes exceeded the number of pedestrian crashes each year.”27 Graph 1 shows the trend in number of crashes per year, broken down by pedestrian and bicycle, and Table 1 shows the breakdown of crash severity for all bicycle and pedestrian crashes by year. The levels of severity range from fatal crashes, injury crashes ranked from most severe (A-Injury) to least severe (C-Injury), and Property Damage Only (PDO) crashes. It is notable that only six PDO crashes were reported. There is likely a high volume of unreported bicycle crashes.

Map 2 shows the locations of bicycle crashes reported to police from 2006 to 2010, symbolized by crash severity. According to the UDTCS, “out of the 162 (bicycle and pedestrian) crashes, 108 crashes occurred at intersections along the Green Street, Springfield Avenue, Sixth Street, Lincoln Avenue and Fourth Street corridors, which is not surprising given the high pedestrian and bicycle crossing volumes at those intersections.” 28 This data and the analysis included in the UDTCS Existing Conditions Report were considered heavily when assigning priority to infrastructure improvement recommendations included in Chapter 6.

### Crash Analysis (Updated 2024):

- From the iCAP Portal

- Reach out the Public Safety department

- Reach out to CCRPC

- Long Range Transportation Plan (LRTP) - Long Range Transportation Plan provides an overview of transportation behavior in the community including each mode in the local transportation system. Data regarding infrastructure, safety, and ridership are included

- https://crashdashboard.ccrpc.org/

Info from Crash Dashboard:

- According to the Champaign County Traffic Crash Dashboard, in the year 2021 there were 00 bicycle crashes in the University District with the primary cause of failing to yield right of way.

Bike Theft analysis

- Data-driven approach for a new bike shelter on campus - presentation by Pranjali Shah (MUP-1)

###### Bike Registration:

According to the University Bicycle Ordinance, bicycle registration is mandatory for all bicycles parked or operated on campus and owned by students, staff, faculty, University departments, community members and bike share vendors. Each bicycle owner must register his/her bicycle(s) and obtain a Registration Tag (529 Shield) for the registered bicycle from one of the Shield pick-up locations (listed at the bottom of this page). If there is a change in ownership, the new owner must register the bicycle again.

###### Recovery: This can be

- Theft information:

- iCAP Portal –

Like any large community with many bicycles, bike theft is a problem in Champaign-Urbana.  Bike theft is a real barrier that prevents theft victims from riding bicycles, and discourages others from bringing high-quality bicycles to campus. The University aims to reduce bike thefts on campus by providing better, more secure bicycle parking and storage facilities, a more robust bicycle registration system, and by working with local police enforcement, bicycle shops, and community groups to identify theft deterrents on campus.

○	Public Safety department

# Chapter 2: Planning Process

## Scope

The starting point for the planning process of this document is the 2014 Campus Bicycle Master Plan which was published in May of 2014. Picking up where that document and its projects left off, the 2024 plan seeks to complete any unfinished projects, identify the need for new projects, and promote new programs that encourage bike usage and bike safety. This plan focuses only on bicycle network and programming within campus boundary.

## Related Plans and Studies- include 2014 bike plan reference

The following is a list of University of Illinois plans, studies, recommendations and achievements that relate to bicycles since 2007. These resources have all been instrumental in the development of this plan, and effort has been made to ensure consistency between this plan and the resources listed below. For a complete list of the additional off-campus studies and plans that influenced this plan, see the Literature Review in the University District Traffic Circulation Study Existing Conditions Report.

### Bike Census

https://bike.illinois.edu/bikecensus/

R:\Bicycles\Evaluation & Planning\Counting Bikes\2023 Bike Census

R:\Committees\Campus Transportation Advisory Committee (CTAC)

##### Campus Master Plan 2018:

The Campus Master Plan provides recommendations for the entire campus of the University of Illinois at Urbana Champaign. It anticipates a steady growth in enrollment for students online and on campus over the next ten years, focusing on strategies for physical renewal of campus. Additionally, the Campus Master Plan looks beyond the initial planning horizon to illustrate zones for future replacement space, new development, and reinvestment. The Campus Master Plan is not a mandate to build: it is an opportunities plan and framework for continued renewal and change.

As a framework, the Campus Master Plan establishes development patterns and foundational elements to maintain the university’s unique spatial and organizational characteristics, while at the same time identifying potential sites for future building placement and campus placemaking. Future program needs and funding sources will ultimately determine the pace and scale of development over time.

Following the 2007 Campus Master Plan, the Urbana Campus adopted a complete streets policy to better accommodate pedestrian, bicycle, transit, and vehicle movements in a more user-friendly way.

The Campus Master Plan seeks to supplement the current multi-modal system with an innovative approach to closing the physical north-south and east-west gaps on campus.

The University of Illinois Urbana-Champaign, with its history of innovation, is a prime candidate to test a pilot program for autonomous shuttles. Two intersecting routes, as simple, linear, “out and back” models are proposed for Peabody Drive on South campus, and for South Mathews Avenue, on the east side of campus. A third route to link the University of Illinois Research Park to the core of campus has also been discussed as a potential opportunity. The autonomous shuttle program can greatly enhance physical access between academic and student life facilities, as well as increase collaboration among research institutes in both corridors.

##### Campus Landscape Master Plan:

The Campus Landscape Master Plan (CLMP) presents a shared vision for the overall campus landscape and provides specific design guidelines, tested through extensive public engagement and stakeholder input. The campus community desires a landscape that inspires, nurtures, restores and educates.

The Campus Master Plan was approved by the Board of Trustees in 2017 and updated in 2018. The landscape vision set forth in the 2017 Campus Master Plan says: “While streets and buildings define the basic open space framework of campus, its character and the way it is perceived are largely determined by the treatment of the campus landscape.” It provides broad landscape objectives and a high-level campus scale landscape approach and reinforces the need for the landscape to achieve the goals set forth in the iCAP.

##### The Illinois Climate Action Plan (iCAP 2020):

The iCAP was developed by the Institute for Sustainability, Energy, and Environment (iSEE), with broad public input and final approval by the Chancellor. The document states that “our campus has an urgent responsibility to sustainably manage everything from the water we drink to the crops we harvest to the pollinators we rely on for survival. Strategies to address these and other concerns include implementing green infrastructure, designing resilient landscapes, and restoring our ecosystems.” These iCAP goals adopted by the University seek to increase tree canopy, increase rainwater capture, reduce potable water use, increase biodiversity, improve air quality, reduce atmospheric carbon dioxide, reduce the heat island effect, and increase pollinator friendly, native plantings. While considerable progress has been made towards the iCAP goals, the recommendations within the Campus Landscape Master Plan provide strategies and recommend specific applications, locations and costs. In January 2019, the Urbana campus was named the ninth annual winner of the Climate Leadership Award presented by Second Nature and the U.S. Green Building Council. The University of Illinois was recognized for its comprehensive energy-saving efforts, cross-curricular sustainability programming, and attention to community resilience.

In March 2019, the University of Illinois Urbana-Champaign was awarded Gold Level honors in the Sustainability Tracking, Assessment & Rating System (STARS) for the fourth straight time. This rating was made possible by outstanding energy and resource savings work provided by F&S as well as inclusion of sustainability across academic units.

##### Bike Friendly University Application (BFU):

The BFU program recognizes institutions of higher education for promoting and providing a more bicycle-friendly campus for students, staff and visitors. The BFU program provides the roadmap and technical assistance to create great campuses for cycling.

In 2011, the University applied for and was granted Bronze-level certification as a Bicycle Friendly University (BFU) from the League of American Bicyclists. The University retained its Bronze-level BFU certification in 2015. The League of American Bicyclists also provides a feedback that can be used to implement and achieve the next level of certification. The University filed an application in August 2019 to renew the BFU status and was promoted to the Silver-Level BFU status on October 17th, 2019.

The University strives to provide our students, faculty, staff, visitors, and community with great bicycle infrastructure, and we are continually trying to make the bicycling experience safer, more enjoyable, and better in all ways. The University addressed the feedback and has applied for Gold-level BFU certification in Fall 2023.

##### Vision Zero Commitment (CUUATS):

Vision Zero is a strategy to eliminate traffic fatalities and severe injuries while increasing safe, healthy, equitable mobility for all. First implemented in Sweden in the 1990s, Vision Zero has proved successful across Europe and is now gaining momentum in major American cities. In 2012, Chicago became the first U.S. city to adopt Vision Zero; since then, more than 20 cities across the country have committed to this strategy.

The Champaign-Urbana Urbanized Area Transportation Study (CUUATS), the transportation entity of the Champaign County Regional Planning Commission (CCRPC), is the Metropolitan Planning Organization (MPO) responsible for administering the federally mandated transportation planning process for the Champaign-Urbana-Savoy-Bondville-Tolono urbanized area. In December 2019, CCRPC published the Long Range Transportation Plan (LRTP) 2045 for the area, including Vision Zero as an objective. The university is an active partner of CUUATS, and therefore supports the Champaign County LRTP 2045 and commits to the Vision Zero objective.

The Transportation Demand Management (TDM) department at F&S works with regional transportation planning partners to coordinate networks for all campus travel, including walking, bicycling, transit, and motor vehicles. TDM also encourages active transportation, maintains street signs and pavement markings, manages traffic closures on campus property, prioritizes pavement improvement projects, and emphasizes pedestrian safety and the safety of all on-campus modes of transportation.

Furthermore, implementing the Campus Bicycle Network Master Plan and exploring sustainable options for transportation infrastructure and fuels fall under the TDM’s purview. In the last five years, the department’s efforts and safety measures have resulted in zero transportation-related fatalities on campus streets.

##### Campus Transportation Advisory Committee (CTAC) Recommendations:

CTAC is an advisory body to Transportation Demand Management at F&S and the campus community on matters regarding transportation on campus. They have an active role in factors of Eco Counters, Pedestrian Count, Bicycle count, Traffic Closures, MTD workshops, End of the Roundup of Bicycles, Bicycle Friendly University Application, and Smart Poles.

##### 2007 Multi-Modal Transportation Study:

The 2007 Multi-Modal Transportation Study for the university addressed pedestrian safety and general mobility issues for campus. The study presented a number of recommendations related to parking, transit, streets, bicycling, walkability, and transportation demand management. The Multi- Modal Study was adopted by campus in 2007 and the TDM department was formed to implement the recommendations.

This document addresses four specific bicycle recommendations from the Multi-Modal Study:

● Recommendation 3.18: Commission a comprehensive campus bicycle plan to plan for upgrading existing facilities and developing new facilities.

● Recommendation 3.19: Implement bicycle lanes on campus streets as part of a “complete streets” program. Bicycle paths should supplement street system in areas inaccessible by street and in areas used for recreational purposes.

●Recommendation 3.22: Implement a comprehensive bicycle education and promotion program.

● Recommendation 3.23: Provide other amenities to accommodate existing bicyclists and attract new ones.

##### 2008 Parking System Review Committee Recommendations:

In 2008, Chancellor Richard Herman charged the Parking System Review Committee (PSRC) with recommending “comprehensive parking policies that address the following:

● salary-based rate concerns;

● Price differentiated parking options; safety enhancements that support current efforts to reduce vehicular traffic on campus;

● optimize existing parking space;

● promote green transportation; and

● give consideration to expanded parking services such as

- satellite parking with high frequency shuttle access,

- access to occasional parking for those who choose not to park on   campus on a regular basis (e.g., transit riders, cyclists and car/van pool users),

- access to multiple parking facilities, and

- Demand related pricing for high demand parking areas.”

The PSRC’s final report recommended the formation of a bicycle committee to resolve issues related to bicycle paths, parking, and services and identify a revenue stream to fund and maintain bicycle facilities. The committee would be charged with identifying a revenue stream and resolving issues for bicycle paths, parking, and services, such as a bicycle shop, bicycle sharing on campus, and educational programs. This bicycle plan modifies that recommendation to propose a Campus Bicycle Coordinator who will work with the Campus Transportation Committee for review of programs.

The PSRC’s recommendations also included removing all on-street parking, in favor of off-street parking. In some cases, this bicycle plan recommends bicycle lanes on streets that will only accommodate bicycle lanes if some or all of the on-street parking spaces are removed. The table in Appendix B lists transportation segments that will impact parking spaces when implemented. This table also makes recommendations for alternative parking options for each of these segments. There are a total of 234 university parking spaces that will be removed from streets through the implementation of new bicycle lanes recommended in this plan.

##### University Bicycle Ordinance:

The Purpose of the Bike Ordinance is to regulate possession, operation, and parking of bicycles at the University of Illinois Urbana-Champaign, so as to provide for the safety, security, and well-being of persons on the campus.

https://cam.illinois.edu/policies/fo-13/

https://cam.illinois.edu/policies/fo-35/

###### Bicycle Registration:

According to the University Bicycle Ordinance, bicycle registration is mandatory for all bicycles parked or operated on campus and owned by students, staff, faculty, University departments, community members and bike share vendors. Each bicycle owner must register his/her bicycle(s) and obtain a Registration Tag (529 Shield) for the registered bicycle from one of the Shield pick-up locations. If there is a change in ownership, the new owner must register the bicycle again.

There is a one-time $10 per bicycle registration fee. Users must pay this registration fee using the form below before proceeding to the University’s Project 529 system registration page. The Registration Fee funds will help sustain the community-wide Project 529 bicycle registration system, contribute towards bicycle program on-campus and administrative costs.

Bike Audit- October

Public Input

# Chapter 3: Goals and Objectives

The following goals and objectives are meant to direct planning efforts, independently of time frame and individual projects. A goal is defined as an end state that will be brought about by implementing the Campus Bicycle Plan. Objectives are sub-goals that help organize the implementation of the plan into measurable and manageable parts. Implementation measures are specific activities that must be completed in order to achieve goals.

##### Campus Bicycle Plan Goals:

- Increase safety for all campus users, including pedestrians, bicyclists, transit riders, and motorists.

- Increase sustainability of campus transportation, in support of the Illinois Climate Action Plan

- Continue to improve the mobility and convenience for all cyclists on campus.

- Identify funding needs and secure funding for future improvements of campus bicycle facilities, services, and programming.

- Improve the university’s standing as a national leader in bicycle friendliness.

- Encourage bicycling on-campus

##### Increase safety for all campus users, including pedestrians, bicyclists, transit riders, and motorists

  - [F&S] Plan and implement a safe, contiguous network of bikeways throughout campus that adhere to campus facility standards and bikeway design guidelines included in Appendix A.

    - 100% of proposed network installed and up to standard by June 30, 2035.

  - [F&S] Develop a plan and identify funding for the ongoing maintenance of the bikeway network.

    - Allocate funding to repaint all university owned in-road bicycle lanes each year.

    - Allocate funding to repaint all university owned off road bicycle paths each year.

    - Allocate funding to implement at least one bike network improvement project on campus each year

    - Allocate funding to add and/or maintain bicycle parking on campus every year

    - Allocate funding for maintenance of Bike Repair Stations apart from the Housing department.

  - Educate cyclists, pedestrians, motorists, and transit riders about rules of the road and promote safe cycling behavior each year.

    - [F&S and Campus Recreation] Develop more educational videos

    - [F&S] Double the annual number of bicycle safety classes available by June 30, 2015 compared to fiscal year 2013.

    - [F&S and Campus Recreation] Continue to provide information packets about bicycle safety to new students.

      - Report the type of merchandise and educational material handed out at each event

      - Include information on Bike Safety Quiz

    - [F&S] Participate in several bicycle-related engagement events

      - Report the events hosted by the university

      - Report the events in the community where the university participated or promoted

    - [F&S] Educate e-bike users about safety and rules that they have to follow

    - [F&S] Host at least one Learn to Ride class

    - [F&S] Host or participate in at least two Smart Cycling Traffic Skills 101 class

    - [F&S] Host at least one Basic Skills class

    - [F&S] Host or participate in lunch and learn events

  - [F&S, UIPD, and Parking] Update and enforce the university’s Bicycle Code, in addition to enforcing state and local traffic laws to ensure safe and legal behavior of cyclists.

    - Adopt updated code by June 30, 2014.

    - Promote the use of safe bike practices via videos and digital signage’s like Rules of Road.

  - Encourage proper maintenance of bicycles by supporting the Campus Bike Center, mechanics courses, and campus fix-it stations.

    - [Campus Recreation] Secure continual funding for the Campus Bike Center by June 30, 2014.

    - [Campus Recreation] Increase Campus Bike Center memberships by 5% per year.

    - [Campus Recreation] To maintain appropriately staffed Campus Bike Center.

    - [Campus Recreation] Campus Bike Center will maintain the Bike Repair Stations outside of Housing

    - [Housing] Housing will maintain the Bicycle Repair Stations on Housing DOR.

    - [Campus Recreation] To increase the number of visitors to the Campus Bike Center.

##### Increase sustainability of campus transportation

  - [F&S and iSEE] Reduce motor vehicle trips in the community and associated emissions by increasing mode shift toward bicycles.

    - Reduce average daily trips in the University District by 20% by June 30, 2021 compared to 2011, as cited in the UDTCS Existing Conditions Report.

    - Reduce single occupied vehicle usage to 45% by June 30, 2030.

  - [F&S] Increase the share of trips taken by bicycle.

    - Increase the percentage of faculty and staff using bicycles as their primary mode of transportation on campus by 30% from the 2011 survey to the 2015 survey.

    - Increase the percentage of students using bicycles as their primary mode of transportation on campus by 20% from the 2011 survey to the 2015 survey.

  - [F&S] Increase incentives and services that encourage bicycle commuting.

    - Provide information packets about occasional parking options to new employees by June 30, 2015.

    - Implement a Guaranteed Ride Home program on campus for users who do not purchase an annual parking permit by June 30, 2015.

    - Implement a Commuter Program on campus

  - Improve and increase the quality and quantity of bicycle parking on campus, including long-term parking & storage for bicycles to increase security from theft and inclement weather, and thus encourage bicycle ownership on campus.

    - [F&S] Ensure 100% of university-owned buildings in CATS Zones 1 and 2 have bicycle parking available within 150 feet by June 30, 2020.

    - [F&S] Bring 100% of short-term bicycle parking up to current facilities standards by June 30, 2025.

    - [F&S] Implement long-term bicycle parking at key locations by 2025.

    - [F&S] Implement seasonal storage for students living in Housing facilities by 2025

    - [F&S] Provide a storage facility for the annual summer bicycle roundup by 2030

    - [F&S] To add 3 more bike shelters On- Campus by 2030 and 8 more bike shelters by 2035 with location priority to high density/ traffic parking areas.

##### Improve mobility and convenience for all cyclists on campus

  - [F&S] Establish a bikeway network that is convenient and accessible for a range of ridership skill levels, by providing an integrated mix of facility types.

    - Bring 90% of existing bikeway facilities up to campus standards by June 30, 2030.

    - Bring 100% of existing bikeway facilities up to campus standards by June 30, 2050.

    - Make 100% of the preferred bike routes for wheelchair athletes’ training accessible by 2030.

    - Incorporate cargo, tandem, electric bike and other types of bikes in to the most popular bike parking locations by 2035.

    - Install signage and enforce dismount zones on high pedestrian hotspots on-campus including locations such as Main Quad and Engineering Quad by 2030.

    - Install Bike Repair Stations around the Campus for convenient access to all students, faculty, and staff on campus.

  - Increase user friendliness of the campus bikeway network with improved signage and markings on all bikeway segments.

    - [F&S] Bring 100% of bikeway facilities to have proper signage and markings by June 30, 2030.

  - [F&S] Update the university facility standards based on technological advancement, to comply with industrial or universal standards, or as needed.

    - Bike rack installation for any renovation and construction projects on campus

    - [Housing] E-bike charging in Housing facilities

  - [F&S] Improve connectivity within and beyond the University District by working with the Cities of Champaign and Urbana and the Village of Savoy to implement bicycle facilities that connect the campus with the greater community.

    - Continue collaborative planning efforts through CUUATS and other opportunities as they occur.

##### Identify funding needs and prioritize funding allocations for improvement of bicycle facilities, services, and programs on campus

  - [F&S] Define specific budgets for the projects described in this plan

    - Select the appropriate funding and project requests each year, starting with fiscal year 2015.

    - Request funding for at least two bikeway project phases per year.

    - Request funding for the maintenance of at least one bike network improvement project each year.

  - [F&S] Secure funding for ongoing bicycle improvements and programming.

    - Continue to include related bicycle infrastructure needs in project scope and budget for all Capital Construction Projects.

    - Allocate funding to increase covered or secured bicycle parking capacity on-campus every year.

    - Request SSC to fund projects directly related to this plan every year.

  - [F&S] Identify an on-going source of funding for continued maintenance and upkeep of the bikeway network and other bicycle infrastructure and programs.

    - Investigate funding options, including fees and donor support.

##### Improve the university’s standing as a national leader in bicycle friendliness

  - [F&S] Achieve Platinum-level Bicycle Friendly University status from the League of American Bicyclists.

    - Achieve or Retain Gold-level status by 2027, based on 2023 application evaluation.

    - Apply for and achieve Platinum-level status by 2031.

  - [F&S] Update the Campus Bicycle Plan once every ten years at a minimum to reflect best practices and existing opportunities.

    - Publish next updated Campus Bicycle Plan no later than 6/30/2034.

  - [F&S] Increase bicycle registration

    - Continue to provide bicycle registration for the University, City of Champaign, City of Urbana, and Village of Savoy through a national bicycle registration system.

    - Register at least 800 new bicycles per year starting fiscal year 2024.

  - [F&S] Implement a bicycle sharing program on campus for short term use.

    - [F&S] Continue to offer departmental bicycle sharing

    - [F&S and iSEE] Increase the number of departments that provide bike share by 50% by 2030.

    - [F&S and iSEE] Increase the number of departmental bicycle sharing bicycles to 40 by June 30, 2030.

    - Increase the number of departmental bicycle sharing bicycles to 60 by June 30, 2035.

    - [Campus Recreation] Continue to offer short-term bicycle rentals through Campus Bike Center.

    - [Campus Recreation] Offer long-term (monthly or semesterly) bicycle rentals through Campus Bike Center.

    - [F&S] Increase the number of Bike Share Bicycles.

  - Appropriately staff Sustainable Transportation efforts for the campus to oversee continual improvements, evaluation, and future planning.

    - [F&S] Continue to fund the full time campus bicycle coordinator or similar position every year.

    - [Campus Recreation] Continue to fund the full time staff to oversee operation at Campus Bike Center every year

    - [F&S] Allocate funding for at least one intern in F&S focusing on sustainable transportation.

    - [Campus Recreation] Continue to allocate funding to support part-time and student employees at Campus Bike Center

##### Encourage bicycling:

  - Bicycle Ambassadors:

    - Bike Ambassadors are bicycling enthusiasts who are working to improve bicycle culture at the University of Illinois at Urbana-Champaign.  We care deeply about bikes, we love what bikes do for individual cyclists and the community as a whole, and we want to share our enthusiasm with you. We encourage and promote the use of bicycles for transportation, fitness, and fun.  Bike Ambassadors can be students, staff, or faculty—anyone with an I-Card.  The Bike Ambassador program is overseen by the Campus Bicycle Coordinator under Facilities & Services, with funding support from the Student Sustainability Committee.

  - Bike buddies

  - LCIs:

The University of Illinois Urbana-Champaign will organize a "Learn to Ride a Bicycle" workshop for university students (adults) at least one time every year. The University will work with a local League Certified Instructor (LCI) for this project. One has to be an LCI to teach somebody how to ride a bicycle.

The LCI training seminar focuses on teaching and demonstration techniques when instructing a Smart Cycling class. The seminar emphasis is on how to teach bicycle safety and skills so as to provide increased comfort and confidence for new and returning bicyclists and youth. Candidates get hands-on experience during the seminar to practice facilitating parts of the curriculum, both in the classroom and on-bike. The seminar is normally one evening and two full days.

-	We need to collect data

-	Objective: Coordinating with other plans, supporting other plans (climate action plan, TDM plan, City of Urbana, City of Champaign)

-	Equity- how can we give access to every of all different background

# Chapter 4. Existing Conditions

Add existing Conditions Introduction

## Summary of Problems:

###### Safety:

The safety of bicyclists, as well as that of nearby pedestrians, motorists, and transit users, is a top priority for the university. The poorly marked, inconsistent and unpredictable bikeways pose difficulties for cyclists trying to navigate campus. This commonly leads to unpredictable riding behavior, which not only puts cyclists at risk, but also adversely affects other users of paths and roadways. Even when a cyclist is trying to follow the traffic laws, there are many locations where a campus path ends without forewarning and without any indication of where the cyclist is expected to go next. The cyclist is then forced to make a sudden decision while in motion, which can be very dangerous for the rider and surrounding passersbys.

The high number of existing bi-directional side paths intended for bicycles poses a danger as well, due to the low visibility that motorists have of bicycles on these paths when approaching flow of adjacent traffic, as motorists crossing or turning left or right at driveways and intersections usually do not look for bicyclists traveling on the sidewalk.”

The original design of most outdated paths also poses a danger to cyclists, with sharp turns, narrow widths, and curbed edges. Among the few dedicated bicycle paths being kept under the updated bicycle plan, the majority will need to be widened or resurfaced to meet safety standards. Nearly all of the bi-directional dedicated bicycle paths are only six feet wide, rather than eight feet (as recommended by The Guide for the Development of Bicycle Facilities [AASHTO, 2012]), while some one-way dedicated paths are as narrow as two feet wide.

###### Maintenance:

As mentioned previously, many existing bikeways on campus have fallen into disrepair as a result of funding cuts and budget limitations. Without regular upkeep over the years, many of the dedicated bicycle paths have fallen victim to degraded concrete, faded paint, and edge drop offs. Broken and crumbling concrete poses a danger to cyclists, particularly on poorly lit pathways where the rugged terrain may not be visible at night. Yellow painted dash marks are often the only indication of whether an off-road path is designated for bicycles or pedestrians. Where these painted markings have faded, conflicts regularly arise because pedestrians walk on dedicated bicycle paths and cyclists ride on pedestrian pathways. In many instances, painted “yield” signs intended to indicate the intersections of dedicated bicycle paths have faded to only vaguely show the original triangle outline. To newcomers and visitors, these remaining triangles look like directional arrows, incorrectly telling cyclists to ride on the left side of the path.

###### Connectivity

As the original bikeway system has slowly been changed and moved over time, from a cohesive network to a disconnected series of bikeway segments. The lack of connectivity makes it difficult to travel across campus by bicycle in an efficient, lawful manner, and it encourages cyclists to take dangerous or illegal alternatives such as bicycling on pedestrian-only sidewalks or traveling the wrong direction on one-way streets.

Just as there are connectivity issues within the campus bicycle system, existing connections between the campus bikeways and the community bikeways are hard to find. The university is nestled within the city limits of Urbana and Champaign and the bikeways on campus must connect with city- owned streets and bikeways to offer true connectivity. While the Multi-Modal Study recommends “the campus bicycle plan should be closely coordinated with bicycle planning for Champaign and Urbana to enhance regional connectivity and promote uniformity within the University District,” most of the actual connections between campus bicycle paths and community bicycle paths have yet to be built.

Because the university only owns roughly a third of the streets in the University District, many of the improvements needed to upgrade the overall University District bicycle network fall under the jurisdiction of Champaign or Urbana, rather than the university. While this plan does not specifically call out solutions for the city-owned bikeways, TDM has worked closely with those planning and implementing the city- owned bikeways to coordinate efforts and ensure that a well-connected network is put into place. In several instances, coordination is particularly needed where the university owns the sidewalks or off- road bicycle paths, while another jurisdiction owns the adjacent street where an on-street bicycle lane or bicycle route is recommended. Examples of this include Green Street from Wright Street to Goodwin Avenue, and Mathews Avenue south of Springfield Avenue.

###### User-friendliness:

Each of the aforementioned problems results in a lack of user-friendliness among the existing bikeways. Poorly maintained and disconnected routes are unsafe and are often confusing and discouraging for new or potential riders. In order to make bicycling an attractive mode of transportation for campus residents and visitors, the university must provide a clean, convenient, and efficient network of bikeways on which to travel.

###### Equity and Accessibility

- DRES wheelchair athletes

- Promotion to all students, faculty, and staff

- Refer to the BFU application

- Not existing Conditions but can be added in this :

- International Women's Day Together We Ride - A Bike Ride for Equality, Inclusion and Empowerment,

- Use your voice with the bike as a medium for equity, unity and positive social change,

- DRES and Office for Equity & Access are also participating members of the Campus Transportation Advisory Committee (CTAC)

- Commitment to equity and encouragement: * All events are available to UIUC student, faculty, and staff. * University hosts annual Bike to Work Day and Light the Night events in fall semesters since 2021, to encourage more people to ride their bicycles safely. * Encourage occasional and infrequent bike riders to participate in bike events.* Last school year, regular maintenance classes were resumed for free at the Campus Bike Center. * Regular group bike rides were offered. * Hosted annual bike rodeos for campus as well as local community. * In August 2023, we will organize the “Learn How to Ride a Bicycle” classes for adults.

# Chapter 5: Network

## Recommendations

The recommendations provided in this plan seek to address the four major problems described in Chapter 4. By implementing the following general changes to the campus bikeway network, safety, maintenance, connectivity, and user-friendliness will be improved.

### Summary of Solutions

##### Improved Safety:

A 2009 literature review of the impact of transportation infrastructure on bicycling injuries and crashes found that “purpose-built bicycle-specific facilities reduce crashes and injuries among cyclists.” 51 To reduce the number of dangerous interactions between bicyclists, motorists, and pedestrians, the Campus Bicycle Plan recommends replacing most existing side paths with on-street bicycle lanes or designated on-street bicycle routes. Bicycle lanes are safer for cyclists because cyclists are more visible and predictable when following the Rules of the Road.52 In the absence of dedicated bicycle lanes, clearly marked designated bicycle routes provide additional safety measures for on-street cycling.53 As noted in the Urbana Bicycle Plan, “Using the road often improves safety by increasing cyclist visibility, particularly at intersections, where most crashes occur. On-road bikeways are especially appropriate on moderate to lower speed roads with more than a few intersections, driveways, and entrances.”

##### Improved Maintenance:

While the initial bikeway improvements recommended in this plan are critical to ensuring the safety of cyclists and others, continuing to maintain the new and improved network is essential to the ongoing success of the plan. Because many existing side paths will be replaced by on-street bicycle lanes, the maintenance of these new bikeways will vary from historical needs of the old off-street paths. Although the plan effectively reduces the number of dedicated bicycle paths requiring upkeep, on-street bicycle lanes will likely have an increased need for striping maintenance due to the added wear caused by vehicle traffic crossing over painted bicycle lanes. This will be particularly apparent where bicycle lanes are along bus routes, so buses must cross through the bicycle lane to pull into bus stops. Most significantly, on-street bicycle lanes will mean that the maintenance of bicycle lanes will be paired with the maintenance of streets. Pavement upgrades for the street will mean pavement upgrades for the bicycle lane, and funding limitations for road maintenance will adversely affect maintenance of on-street bicycle lanes and routes.

For off-road shared use and dedicated bicycle paths, occasional motor traffic from service vehicles, as well as normal wear from daily use and inclement weather will continue to result in faded paint and degraded pavement over time. To prevent the future network from falling into the same state of disrepair that is found on campus today, a regular maintenance plan will need to be followed upon implementation of this bicycle plan. Potential funding sources for the ongoing maintenance of bikeways include:

● increasing the annual F&S budget to support bikeway network repairs;

● Creating a UI Foundation fund for bicycle-related projects and programming, including ongoing maintenance of the bikeway network;

● Creating a campus “Adopt a Path” program that would allow departments, student groups, or local businesses to provide funding to sponsor the ongoing upkeep of specific segments of the bikeway network; and,

● Creating a student fee specifically for bicycle programs and maintenance.

Additional needs for all bikeways include ongoing regular maintenance such as sweeping of leaves and landscaping debris as well as snow removal.

##### Improved Connectivity:

Although this plan does not make recommendations for the cities on specific bikeways to implement or change, it does recognize the need for the university to continue to work closely with the cities to ensure that campus bikeways are aligned with the greater area’s bicycle network. This plan intends to connect and coordinate the campus bikeway network with facilities constructed and planned in the municipal jurisdictions of Champaign, Urbana, and Savoy. Every effort has been made to ensure that the recommendations included in this plan provide connectivity with non- university-owned bikeways.

Additionally, many of the plan’s recommendations are designed to improve connectivity throughout the existing and proposed network. Bicycle lanes and bicycle routes are often recommended because they take advantage of existing road infrastructure, though significant capital improvements are necessary with some proposed projects. The proposed bicycle network will create a more cohesive and coherent network, allowing cyclists to move across campus with ease.

##### Improved User-friendliness:

To make the bikeway network not only more safe but also more appealing and user-friendly for experienced and novice cyclists alike, this plan includes recommendations for improved signage and markings that would guide cyclists through campus. More consistent bikeways that are well maintained and clearly marked will help cyclists navigate the campus by bicycle. This will also encourage more predictable riding behavior for the benefit and safety of all transportation modes.

##### Improved Equity and Accessibility:

The following avenues are used for promoting this class to reach the entire campus community: Eweek - iNews - Gradlinks - Campus Recreation website, flyers, newsletters - Campus Bike Center - Bike at Illinois website - Campus Recreation, Facilities and Services, and Bike at Illinois social media.

## Recommended Bicycle Facility Types:

This plan identifies the campus streets that should include bicycle lanes or be designated as bicycle routes, shared-use paths that should be maintained or developed, and locations selected for enhanced dedicated bicycle paths. Design guidelines for each type of bikeway are included in Appendix A, with images of recommended markings and signage.

##### Bicycle Lanes:

Increasing the number of on-street bicycle lanes on campus roads will change the overall transportation network so that pedestrians have safer walkways with more predictable behavior from other users, while bicyclists will share the road with motor vehicles in most cases. Bicycles are legally designated as vehicles by the State of Illinois, and they have the same rights and responsibilities as motor vehicles when using roadways. When a bicycle lane is present on a street, bicyclists are not limited to riding in the bicycle lane according to the Illinois Vehicle Code.

##### Bicycle Routes:

In some locations, rather than painting designated bicycle lanes, campus streets will simply be marked as a Bicycle Route using wayfinding signs. Bicycle Routes will be implemented on streets that have lower traffic volumes, are too narrow for bicycle lanes, or connect with streets that have been designated by Urbana or Champaign as a Bicycle Route. Bicycle Routes are helpful pieces of the full bicycle network because they provide continuity when the street is not suitable for engineered bicycle lanes. The Bicycle Route wayfinding sign is meant to encourage bicyclists to use these streets and to remind motorists to share the road and watch for bicycles. Painted shared lane markings, or “sharrows” are also recommended on certain Bicycle Routes. Sharrows are recommended to “be used to guide bicyclists to a safe position within the lane, alert motorists to the potential presence of bicyclists, encourage safe passing by motorists, and reduce the incidence of wrong-way bicycling.”55

##### Shared Use Side Paths:

A shared use side path is a wide sidewalk parallel to a street designed to accommodate bicycle use along with pedestrians. There are certain locations in Urbana and Champaign where bicyclists are not allowed to ride on sidewalks, but in all other locations bicycles are permitted, though not usually encouraged, on sidewalks.56 There will be a limited number of shared use side paths implemented as part of this plan, where on-street bicycle lanes or routes are not feasible, and off-road paths are not available to offer alternative routes. The design guidelines for shared use paths include a sign that reminds cyclists to yield to pedestrians, but there are no associated pavement markings.

AASHTO notes that shared use side paths should only be used rarely due to potential conflicts, such as motor vehicles crossing at intersections or entering driveways, and they should give signage for contra-flow riders.57 The AASHTO guide recommends that “although paths in independent rights- of-way are preferred, side paths may be considered” in a number of cases, such as when the adjacent roadway has relatively high-speed and high-volume motor vehicle traffic and where few roadway and driveway crossings exist.58 This coincides with the Urbana Bicycle Master Plan, which notes that side paths “may be better choices than on-road bikeways for faster, busier roads with few access points and with well-designed intersections.”59

##### Dedicated Bicycle Side Paths:

In very few instances dedicated bicycle side paths are recommended on campus. The adjacent street should have low traffic frequency and speed, and on-street bicycle facilities must have been considered unfeasible in order for dedicated bicycle side paths to be acceptable. An example of such a path is the path along Peabody Drive, from Euclid Avenue to Sixth Street.

##### Off-Road Shared Use Paths:

As the university has grown, various streets have been closed to traffic and converted to pedestrian areas. Because bicycle paths should supplement the street system in areas inaccessible by street, there will continue to be some off-road bicycle paths through pedestrian areas of campus. Off-road paths supplement the on-street facilities when on-street facilities are more than 1,000 feet apart. In some instances, a single shared-use path wide enough to accommodate bicyclists, pedestrians, and other non-motorized transportation will be the most appropriate facility type. The minimum paved width for a bi-directional shared use path is 10 feet.

##### Off-Road Dedicated Bicycle Paths:

The off-road dedicated bicycle paths will improve safety for pedestrians and bicyclists through clear delineation of exclusive bikeway facilities. They will be designed using the AASHTO recommendations for bicycle lane designs on streets with no curb and gutter, with a minimum of four feet in width for each directional travel lane. The bicycle lane markings on the dedicated bicycle paths will indicate the proper use of the paths and minimize the number of pedestrians walking on bicycle paths. The potential for conflicts at pedestrian and street crossings will also be minimized through appropriate design, markings, and signage for all users.

##### Off-Road Trails:

The off-road trails are unpaved paths to be shared by cyclists, walkers, joggers, and other non- motorized transportation users.

### Overview of Changes

# Chapter 6: Implementation

Cost Estimates

Funding

##### Potential Funding Sources:

The projects making up this plan are ranked in order of priority, and each project has been broken into one or more phases. Projects were prioritized using a number of criteria:

● Safety needs using data of bicycle crashes from 2006-2011

● Traffic volume using traffic rates recorded from 2000-2012

● Difficulty of completion by the university, considering jurisdiction of the segments included in and/or connecting to the project.

Projects that fall entirely under the jurisdiction of the university have received priority over projects that need assistance or cooperation from another local governmental agency or where connectivity relies heavily on additional upgrades by neighboring jurisdictions. There will be a number of stakeholders and responsible parties involved in each project, even for projects that are entirely under university jurisdiction.

Using the above criteria, projects were categorized in high, medium, and low priority levels. A fourth category, Study Areas, includes projects that do not yet have recommended designs. Some of the high-priority projects have already been funded and are in the process to be implemented. Table 3 outlines the full implementation plan by priority.

Because many of the projects recommended will not be completed for a number of years, TDM took an interim step to make some initial improvements during 2013. With funding support from the Illinois Student Senate, work included repainting several existing dedicated bicycle off-road and side paths, and adding stop signs for bicycle traffic at key intersections on existing paths. This step does not bring the existing bikeways up to acceptable safety standards; however, this is expected to reduce bicyclist/pedestrian conflicts.

##### Prioritization Process:

TDM Prioritization Methods

Bicycle infrastructure projects are prioritized based on the following factors:

1) Safety for users: this includes all users, both in the related traffic mode and those interacting in that space.

2) Location: this refers to the impact on the overall networks and the perception of that impact.

3) Volume of Traffic: this reflects the number of users of the affected area.

4) Condition: this considers the scale of the improvements needed at the affected area.

5) Alignment with campus plans: this considers the connections to strategic priorities and potential coordination with other campus projects.

##### Abandoned Bicycles Project:

The Abandoned Bicycle Project is led by the F&S, and supported by Parking Department. The University collects between 200-600 bicycles that have been abandoned on campus at the end of every school year. Every summer after graduation, Facilities & Services (F&S) tags all bicycles left on campus property with Orange tags that should be removed by the owner before a specified date after which the bikes will be impounded. The bicycles are then documented and stored in a facility for a sufficient amount of time through which the students can retrieve their bicycle. After that phase the remaining bike are donated to the Bike Project of Urbana-Champaign.

##### Project Summaries:

The following pages contain information about specific project recommendations. Projects are listed in priority order. A Study Area designation is used when there are concerns that need further study in order to be fully addressed.

##### Full Implementation List:

- High Priority Projects

- Lorado Taft Path

- Stadium Drive

- St. Mary's Road

- Lincoln Avenue

- Main Street Path

- Medium Priority Projects

- Oak Street

- Florida/Kirby Avenue Path

- Race Street Path

- University Avenue Path

- Goodwin Avenue Path

- Mathews Avenue Path

- FAR/PAR Paths

- Gregory Street

- Gerty Drive

- Study Areas

- Quad Path

- Mathews Avenue

- Hazelwood Drive

The High Priority are already done. Os the medium prio will become high prio.

Check the xl sheet Campus Bike Plan bike path project phase progress tracker

##### High Priority Projects:

Dedicated Path Removal

There are a group of dedicated bicycle paths located in the northern engineering campus between Springfield Avenue to the south, University Avenue to the north, Wright Street to the west, and Mathews Avenue to the east. Although these paths were once a part of the greater campus bicycle network, they have long since been left in a state of disrepair, disconnected from the rest of the network.

This plan calls for the removal of most dedicated bicycle paths on campus (with some notable exceptions like the Quad Path, Lorado Taft Path, and Armory Avenue Path), and most path removals will be performed in conjunction with other infrastructure improvements. The segments included in this project are found in places where this plan does not recommend specific bicycle network improvements, including Springfield Avenue, Stoughton Street, Clark Street, and Wright Street. See Table 5 (2014 Plan) for table of associated costs.

##### Medium Priority Projects:

##### Low Priority Projects:

##### Study Areas:

# Conclusion

Chapter 7: Additional Considerations

Engineering

Bicycle Parking and Storage Facilities

Bicycle Parking Facility Standards

Showers and Lockers for Bicycle Commuters:

Bicycle Repair Stations:

In 2011, Champaign, Urbana, MTD, and the University purchased bicycle repair stations to be strategically placed around the Champaign-Urbana community. There are now nine repair stations in the community, including three on campus. The Campus Bike Center maintains two of the on-campus repair stations, and an academic unit installed and maintains the third. Maintaining the stations includes posting stickers on each station with instructions for use, with a phone number to report broken or missing parts, and then dispatching a staff person to replace or repair missing or broken parts. At the end of the year 2023, there are 17 bicycle repair stations spread across the campus to give equidistant access to all the commuters or users.

## Education

Incoming Students: Bike safety video(s) , Educational bike tours of campus, Presentation to all incoming students, faculty, and staff, Handouts/tabling at resource fairs, Bicycling information included in Student Handbook, Information in all welcome packets for new students, faculty, and staff, Information in parent newsletter, parent handbook, or other communications targeting students’ parents or families, All faculty and staff are required to complete a sustainability training, which includes transportation. The F&S TDM department participates in monthly Illinois Human Resources (IHR) new employee orientation programs to promote the alternative modes of transportation available on campus. F&S TDM holds several educational tabling and bicycle related events on campus every year. This excludes Campus Public Safety, Campus Recreation, Dean of Students, and University Housing's bicycle education efforts. Incorporated educational videos to the Bike.Illinois.edu website, which also contains information on campus bike center, bicycle related events, bicycle registration, bike safety, rules of the road, bike maps, etc.

##### Educational Events:

There are a number of events throughout each academic year at which the university provides and promotes bicycle safety education. The Campus Bike Center already hosts a table during Quad Day every year during Welcome Week in late August. Every September, the Division of Public Safety hosts Public Safety Day on the Quad. Public Safety Day features safety information related to all modes of transportation, particularly focusing on bicycling, motorcycling, and walking. TDM should continue assisting the promotion and staffing at Public Safety Day, and perhaps incorporate more bicycle safety components, such as mechanics from the Campus Bike Center.

Also in September is Light the Night, an annual bicycle light giveaway event coordinated by MTD in collaboration with community agencies and The Bike Project of Urbana-Champaign. Since 2008, Light the Night volunteers have installed 800-1,200 (HOW MANY TILL 2023?) sets of bicycle lights on bicycles each year free of charge. This has been proven to be effective at educating riders that using a front light and back reflector on your bicycle at night is required by law in the State of Illinois. Volunteers also share information about the importance of following rules of the road when cycling, encourage and help cyclists to register their bicycles, and provide additional resources for riders about safe cycling behavior. The success and popularity of this event is evidence that the event could be held more than once a year, or that more lights could be given out at the event. In addition to looking for ways to expand Light the Night, the university should explore ways to use the same model for promoting the use of helmets, reflective gear, bells, locks and other safety accessories for cyclists.

During Sustainability Week in the fall and Earth Week in the spring, the university normally sponsors a bicycle safety course to be offered for free. Attendance for these courses has been relatively low, and the organizers of these events should put more resources into promotion and advertising, or toward understanding how to make the courses more appealing.

The Campus Bike Center usually offers mechanics classes every two weeks during fall and spring semesters. These courses cost about $10 is this still being conducted and give participants hands-on experience with various facets of bicycle repair. Each class focuses on one type of repair, e.g. shifting and derailleurs, brakes, or general maintenance.

Materials, Campaigns, & Multi-Media:

Over the years, the university and its partners have conducted public service announcements, promoted safe cycling concepts through campus newsletter and local newspaper articles, and produced a number of educational materials to promote cycling and raise awareness about the rights and responsibilities of cyclists. Key partners in the community include the CATS agencies, the Champaign-Urbana Safe Routes to School (SRTS) Project, The Bike Project of Urbana-Champaign, and especially Champaign County Bikes.

During the summer of 2013, TDM developed a visual identity for bicycle education, under the name bike@illinois.

As the primary cycling advocacy group in the community, Champaign County Bikes (CCB) developed the C-U Area Bicycle Map. This contains a detailed map of recommended bicycle routes in the Champaign-Urbana area, as well as safety information for cyclists and tips for drivers interacting with cyclists. The routes are rated for comfort level by active cyclists in the community. The bicycle map is updated every two-to-three years, and the Office of the Dean of Students funds roughly 10,000- 15,000 prints per year to distribute to students. The C-U Area Bicycle Map includes information on state traffic laws, rules of the road, safe cycling techniques, and tips such as how to use a bicycle lock and proper helmet fitting. As revisions of the map are produced, the university should continue to engage with CCB to ensure that the maps remain relevant and useful.

TDM has also worked with CCB to produce a series of educational posters highlighting important bicycle safety messages (see the examples on this page). The posters were developed out of a larger design theme created by Surface 51, who was hired to design a coordinated bicycle safety campaign. Although only the poster designs have been used to date, the university should pursue the production of additional coordinating materials, such as billboards and external bus boards. The university should also further promote the existing posters by updating the content, printing new runs each year, and encouraging campus units to hang them in high traffic areas such as academic buildings, residence and dining halls, campus recreation facilities, and the Illini Union.

Funding obtained from the Student Sustainability Committee for bicycle education programming has been used to purchase digital signage around campus. Digital signage can be found in many places around campus, including residence halls, dining halls, and the Illini Union. Digital signage is useful because messages can be specific and targeted. For example, signage could be shown in a residence hall that has experienced a high amount of bicycle theft. Signage advertising for programming can be displayed at strategic times to attract the most students, faculty, and staff.

Outside of the university, a number of past and ongoing efforts have promoted bicycle and traffic safety in the community at large. In 2008, CCB volunteers organized a highly successful bicycle education program called “Share the Road.” Through partnerships with governmental agencies, local and state bicycle groups, and various businesses, they created and distributed bicycle safety literature at over 50 public events during the campaign. CCB also raised funds to print a bus wrap saying “Same Road, Same Rights” in cooperation with the MTD, which provided the bus exterior. The “Share the Road” campaign initiated the highly-successful C- U Area Bicycle Map. Through a number of grants over the years the CU-SRTS Project has displayed educational information on billboards, bus cards, and interior bus posters for motorists and cyclists about roadway safety and laws. In late 2012, the MTD launched a new safety campaign titled ‘The Bee Scene’ targeting pedestrians, transit riders, cyclists, and drivers, emphasizing the importance of visibility and awareness.

##### Bicycle Courses:

Currently, there is a limited number of bicycle safety classes offered annually on campus and in the community, taught by experienced instructors certified by national bicycle organizations including the League of American Bicyclists. As of August 2023, Champaign County has seven League Cycling Instructors (LCIs) who are certified by the League of American Bicyclists to teach formal bicycle safety courses, such as Traffic Skills 101. In addition to partnering with the existing LCIs in the community to offer safety courses on campus regularly, at least one university staff or faculty member associated with the campus bicycle program or Public Safety should also receive LCI certification to be able to offer courses by university staff.

##### Social Media and Online Resources:

##### Bicycle Ambassadors Program:

Bike Ambassadors are bicycling enthusiasts who are working to improve bicycle culture at the University of Illinois at Urbana-Champaign.  We care deeply about bikes, we love what bikes do for individual cyclists and the community as a whole, and we want to share our enthusiasm with you. We encourage and promote the use of bicycles for transportation, fitness, and fun.  Bike Ambassadors can be students, staff, or faculty—anyone with an I-Card.  The Bike Ambassador program is overseen by the Campus Bicycle Coordinator under Facilities & Services, with funding support from the Student Sustainability Committee.

##### Additional Educational Tactics:

### Encouragement:

As bicycle programs and services are implemented on campus, additional incentives and benefits for bicycling should be implemented to further promote and encourage cycling as a transportation mode.

##### Campus Bike Center:

The Campus Bike Center—a collaboration between the University of Illinois and The Bike Project of Urbana-Champaign—is dedicated to empowering individuals with knowledge about how to repair and maintain bicycles and encouraging mode-shift away from single-occupancy vehicles. This educational center offers hands-on experiential learning that students cannot get in a classroom. By empowering people with the ability to fix a bicycle and providing a connection between the campus and the community, the Campus Bike Center promotes bicycling, collaboration, and community spirit.

The Campus Bike Center distributes UI bicycle registration stickers; maintains the campus Bicycle Fix-it Stations; provides a central base for the bicycling community on campus; encourages mode- shift through various events and classes throughout the year; distributes and explains educational information and resources regarding bicycling; educates students, faculty, staff, and campus visitors about basic bicycle maintenance; and collaborates with campus and community partners in bicycle- related programs.

During open hours each weekday, the Campus Bike Center provides tools, parts, refurbished bicycles for sale, and dedicated volunteers to help shop members and the larger community with their bicycle maintenance needs. This is a hands-on, educational space meant to provide knowledge and experience about fixing bicycles, not a "drop it off for repair" bicycle shop.

Membership in The Bike Project at Urbana-Champaign is valid at both the Campus Bicycle Center and the Downtown Urbana location, and costs $30 annually for all individuals and $65 annually for a family membership or Free with 8 hours of volunteer work.

##### Bicycle Sharing:

##### C-U Bike Month:

In May 2010, Champaign-Urbana hosted its first ever C-U Bike to Work Day, in conjunction with the annual National Bike Month. The university has been involved in planning C-U Bike to Work Day each year since it started, including playing the lead role of organizing the event in 2012. Each year, TDM partners with other local agencies on the planning committee for Bike to Work Day to organize bicycle stations on campus. Student Affairs and the Campus Bike Center have repeatedly hosted bicycle stations on Bike to Work Day; Housing has donated food and beverages to the three on-campus stations each year; and in 2012, the Illinois Student Senate became the first Platinum level sponsor of Bike to Work Day with a $1,000 donation. Bike to Work Day is an important initiative to encourage people to commute by bicycle. The university should continue to engage employees and students in this encouragement effort. In 2013, the event was expanded to an entire Bike Month and included a series of events throughout the month of May. As the event grows to a larger scale and audience, the university should continue to participate and to encourage staff, faculty, and students to take advantage of C-U Bike Month activities to learn about cycling and to build new habits by bicycling for transportation and wellness.

##### Sustainability and Earth Weeks:

Each fall semester, the iSEE hosts Sustainability Week on campus, featuring a series of events highlighting numerous sustainability efforts and concerns, both locally and globally. Similarly, Students for Environmental Concerns (SECS) hosts Earth Week every spring, in partnership with iSEE. Bicycle events at Sustainability and Earth Weeks have historically included bicycle tune-ups on the Quad, an open house at the Campus Bike Center, free bicycle education courses, and guest speakers from bicycle organizations such as Working Bikes Cooperative in Chicago. These biannual events encourage new ridership and help foster a strong bicycling community. The university should continue to provide these resources during Sustainability and Earth Weeks and should look for ways to expand these opportunities to larger audiences each year.

##### Seasonal and Occasional Parking Passes:

The Parking System Review Committee report states, “Campus should encourage people to use active transportation options by improving bicycle safety, facilitating carpooling and offering occasional parking passes. Alternatives to an annual parking permit would allow employees to choose active modes of transportation and decrease the demand for annual parking spaces. Updating the bicycle system on campus would boost ridership which will positively impact the health and safety of campus citizens as well as benefit the environment.”

The concept of a “sunk cost” applies to an employee’s choice in commute modes. If a person owns a car, has paid for a full year of parking, and is accustomed to paying the standard automobile ownership costs like gasoline, insurance, and upkeep, then the immediate benefit of choosing a different transportation mode is not readily apparent. One method for breaking through this barrier is to provide an alternative to the annual parking permit, so there is a specific economic choice every time an employee drives to work.

Already there are seasonal parking permits available in non-waitlisted lots, which is simply the annual permit pro-rated by number of months. Although this option is available to any employee, it is currently not well advertised and should be more heavily promoted in combination with active transportation. Metered parking provides an additional alternative to the annual parking permit and can be paid for with coins ($1.00 per hour), cash key, or through day meter permits, with a 2014 cost of $13.00 per day. Some university-owned meters also offer a credit card payment option through mobile phones. The Parking Department should expand and promote these temporary parking options through an occasional parking packet advertised to employees,

##### Guaranteed Ride Home Program:

The Guaranteed Ride Home Program would provide direct transportation home in the event of an emergency, inclement weather, or other unplanned events. With support from the MTD, this program could be offered free of charge to campus employees who do not purchase an annual parking pass. The TDM Department should work with the Parking Department and the MTD to implement this program.

##### 2007 Student Survey report by the MTD:

“In other markets, the guaranteed ride home program is often found to be popular in surveys and, while rarely used, provides a sense of security for some people. Twenty-nine percent (29%) said that the guaranteed ride home would convince them to use an alternative mode, or to use it more often than they now do. Another 29% said that the guaranteed ride home would address some of their concerns. These responses do not mean that these respondents would necessarily begin taking the bus, walking or bicycling because of the guaranteed ride home, but it does mean that the idea is appealing to them and can be one aspect of a program promoting the use of alternative modes.”

##### Enforcement:

Enforcement of legal and safe bicycle riding behavior is an important step to educating the cycling community and normalizing responsible bicycling practices. According to University of Illinois Public Safety (or keep it as UIPD), Deputy Chief of Police Skip Frost, the department normally begins each academic year with “educational” enforcement, consisting primarily of warnings intended to inform and educate cyclists about their rights and responsibilities. Over the course of the year, as they work to establish a culture of safety, the UIPD enacts a stricter enforcement approach through written citations for traffic violations by cyclists under the Illinois Vehicle Code, local municipal ordinances, or the University Bicycle Code.

##### State and Local Ordinances:

According to Article XV of the Illinois Vehicle Code, with only a few exceptions, bicycles upon roadways “shall be granted all of the rights and shall be subject to all of the duties applicable to the driver of a vehicle.”70 Citations written under the Illinois Vehicle Code are normally associated with fees ranging from $50-$200, owed to the State of Illinois, and they are included on the offender’s driving record. Additionally, the Cities of Champaign and Urbana each have municipal ordinances under which traffic citations can be written for cyclists. Although many of the specific rules for cyclists in the municipal laws overlap with state laws, having local versions of the ordinances allows the cities to publish local citation schedules and diversion alternatives to traffic citations, to ensure that bicycle enforcement can serve as an educational tool for the community.

##### University Bicycle Code:

Bicyclists on university-owned paths, streets, or sidewalks are subject to the University Bicycle Code, updated and approved in May 2014. The University Bicycle Code provides enforcement options to encourage safety-oriented behavior on sidewalks, shared use paths, or dedicated bicycle paths on university property.

In 2013, a committee was formed with representatives from the Chancellor’s Office, UIPD, F&S, University Counsel, Parking, Housing, and Student Affairs, to revise the 1989 University Bicycle Code to better reflect the ongoing enforcement needs for bicycles on campus. A revised University Bicycle Code was released for public comment in September 2013. The final, revised code provides a clear and consistent method of enforcement, including warnings, citations, and educational diversion alternatives.

The updated University Bicycle Ordinances Code places primary emphasis on safety-related rules for cyclists on campus property, with additional attention on non-safety issues such as bicycle registration and proper bicycle parking. The new University Bicycle Code will be well promoted throughout campus so that all students, employees, and campus visitors are made aware of it.

##### Diversion Alternatives:

UPDATED VERSION

##### Bicycle Registration:

Bicycle registration is primarily a method to assist with returning stolen or lost bikes when they are recovered. In Summer 2020, the University of Illinois at Urbana-Champaign Facilities & Services (F&S) department purchased a National Bicycle Registration system through Project 529 for campus and community. There is a one-time $10 per bicycle registration fee. Users must pay this registration fee using the form below before proceeding to the University’s Project 529 system registration page. The Registration Fee funds will help sustain the community-wide Project 529 bicycle registration system, contribute towards bicycle program on-campus and administrative costs.

Bicycle registration serves a number of important roles that benefit the bicycle owner as well as the university. First and foremost, it helps identify the owner of a bicycle that has been abandoned, lost, impounded, or recovered after theft. When the Parking Department collects abandoned bicycles annually in the spring or is asked to remove a bicycle that is improperly parked, the registration system is used to identify and contact the owner of each bicycle. If the bicycle is not registered, Parking has no way of knowing who the bicycle belongs to and there is very little chance of the owner recovering their bicycle. Similarly, when the UIPD investigates the report of a stolen bicycle, having the bicycle already in the registration system with its serial number and description recorded, makes it much easier to identify the bicycle if it is found or recovered. In addition, university bicycle registration information can potentially be used to leverage funding to maintain and improve bicycle infrastructure throughout campus.(benefits of registering option)

OR

The benefits of registering your bicycle include:

- This is a National Bike Registration system with more than 1.5. million bicycles registered in the system, i.e. you don’t have to register your bicycle again when you move to another city in US and Canada.

- Much larger database will result in a higher chance of bicycle recovery in case of theft.

- The tamper resistant 529 Shield (registration tag) is a theft deterrent.

- It helps the Police Departments in the campus, community, and other cities in the US/Canada as well as their bike shops to reconnect bicycle owners with their lost or stolen bikes

- You can be contacted if your bicycle is impounded or mistaken for abandoned

- It helps the University to better plan for bicycles and bicycle infrastructure

- It allows the University to communicate with bicyclists for important bicycle-related announcements - including traffic closures and events

- This system is available to be used by the University students, staff, faculty, alumni, retirees, departments, as well as all Champaign county residents.

Bicycle registration can also provide the university with contact information for the owners of all registered bicycles on campus—which could be utilized to communicate important policy changes affecting bicyclists or announcements about new bicycle-related infrastructure, programs, events, and resources. Although the contact information for registered bicycles has never been used for general communication with bicyclists before, it does provide the university with an important opportunity to reach anyone who registers a bicycle and gives consent.

##### Bicycle Parking Enforcement:

NO RELEVANT DATA IN 2014

The university currently has roughly 5,000 bicycle parking spaces on campus. There is a need to upgrade some of this to current standards, to add additional, new bike parking, to develop covered bike parking to protect bikes from inclement weather, and to identify opportunities for long-term storage of bikes during off-seasons. The Campus Facilities and Services is Adding 2 more vital parking locations namely Grainger library and National Soybean Research Laboratory.

##### Abandoned Bicycles:

Every summer, Facilities & Services (F&S) tags all bicycles left on campus property and confirms the abandoned bicycles. University Parking cuts the locks, collects, and transports the abandoned and unwanted bicycles on campus. The bicycles are inventoried at the storage facility and the bicycles are searched in the University's registered bicycle database to identify the owners of the impounded bicycle. If the bicycle is registered, the owner is contacted to collect their bicycle. If the bicycle was not registered, it is kept in the storage until mid-September.

Bicycle owners have until mid-September to claim their bicycles. If the bicycle is not claimed after this holding period, the unwanted bicycle is donated to The Bike Project of Urbana-Champaign. Many of these bicycles can be refurbished but due to the volume of bicycles collected, most are donated to the non-profit Working Bikes for shipment to overseas partner agencies. The Campus Bike Center Manager goes to the storage facility and collect bicycles for refurbishing and prepare the rest for shipment.

##### Evaluation and Planning:

While every effort has been made to ensure this plan contains a comprehensive list of the current needs and issues related to bicycling at the University of Illinois at Urbana-Champaign, continuous evaluation and planning will be needed to ensure that recommendations identified can adapt to a growing campus. With continuous evaluation and planning of bicycle improvement efforts, the university will also be able to assess whether efforts achieve the stated goals and objectives of this plan. Additionally, the Campus Bicycle Plan should be updated at least once every ten years to incorporate new guidelines and best practices, as well as the evolving needs of the campus community. The following steps are important in continuing to understand the issues facing bicycles on campus and to help ensure that the progress toward planning a more bicycle-friendly campus does not end with this document.

##### Bicycle Counts:

Eco-Counters

##### Additional Bicycle Metrics:

##### Surveys and Feedback:

##### Campus Bicycle Coordinator:

Chapter 8: Conclusion

Appendices

Appendix A. Design Guidelines

Appendix B. Parking Spot Removal Table

Appendix C. Public Participation

Appendix D. Sources

Appendix E. Campus Bicycle Coordinator Position

Summary

WALKABILITY AUDIT?

https://fs.illinois.edu/Providers/transportation-demand-management/

https://urbanaillinois.us/departments/public-works

https://champaignil.gov/

https://www.savoy.illinois.gov/

https://ccrpc.org/

https://ccrpc.org/programs/transportation/

https://mtd.org/

https://studentaffairs.illinois.edu/about/committees/campus-transportation-advisory-committee

https://campusrec.illinois.edu/

https://campusrec.illinois.edu/programs/campus-bike-center/

https://thebikeproject.org/

https://www.parking.illinois.edu/

https://humanresources.illinois.edu/well-being-services/index.html

https://sustainability.illinois.edu/

https://police.illinois.edu/

https://studentaffairs.illinois.edu/about/committees/student-sustainability-committee

https://urban.illinois.edu/

https://icap.sustainability.illinois.edu/project/student-sustainability-leadership-council-sslc

https://sites.google.com/illinois.edu/circlecycle/about-us

https://www.illinicyclingclub.org/index.html

https://www.illini4000.org/

https://champaigncountybikes.org/

https://thebikeproject.org/

https://www.prairiecycleclub.org/

https://bikeleague.org/

https://www.apbp.org/

https://rideillinois.org/

https://icap.sustainability.illinois.edu/project-update/final-report-and-key-findings-mode-choice-survey-2022

http://ihavemiplan.com/shared/pdfs/student_report_spring07.pdf

https://www.bikepeddocumentation.org/

https://ccrpc.org/wp-content/uploads/2015/03/CATS-university-district-traffic-circulation-study-final-2013.pdf

https://ccrpc.gitlab.io/lrtp2045/existing-conditions/transportation/

https://archive.fs.illinois.edu/docs/default-source/campus-landscape-master-plan/2022_campus_landscape_master_plan.pdf?sfvrsn=ca47deea_2

https://sustainability.illinois.edu/wp-content/uploads/2020/10/iCAP-2020-FINAL-WEB.pdf

https://bikeleague.org/bfa/university/

https://icap.sustainability.illinois.edu/project/vision-zero

https://studentaffairs.illinois.edu/about/committees/campus-transportation-advisory-committee

https://www.senate.illinois.edu/co_psrc.pdf

https://icap.sustainability.illinois.edu/files/project/1497/University%20Bicycle%20Ordinance%2007012018.pdf

http://go.illinois.edu/mybike

Events such as Learn how to Ride (twice a year),

http://icap.sustainability.illinois.edu/project/increase-bicycle-use

https://icap.sustainability.illinois.edu/project/commuter-program-bus-bike-and-hike

https://njdotlocalaidrc.com/perch/resources/aashto-gbf-4-2012-bicycle.pdf

https://icap.sustainability.illinois.edu/project/collection-and-donation-abandoned-bicycles

https://workingbikes.org/