# Thank you for your commitment to green initiatives at the University of Illinois. One of the final steps in completing the terms of the funding agreement for your project is the submission of a Final Report with key information about your project. You will also need to submit a detailed report of expenses (if you don't list it within this document) as well as supporting photos to showcase your project.

# Please be as accurate as possible in describing the project (including possible setbacks or challenges in meeting the initial goals of the project). Not fully meeting your project's goals will not disqualify you from making future funding requests as long as your reports are as complete and accurate as possible. If you have any questions, please contact the Student Sustainability Committee, at sustainability-committee@illinois.edu.

Project Name: Bevier Occupancy Sensors

Date of Report Submission: 6/11/2021

Project Purpose:

This project installs occupancy sensors in select offices in Bevier Hall, saving energy for heating, cooling, and lighting.  They will also improve occupant comfort and productivity.

Project Summary:

Occupancy sensors were installed in several offices in Bevier Hall.

Summary of Project Expenditures:

Installing occupancy sensors: $14,697.90

Total: $14,697.90

Problems/Challenges Encountered

Finishing near milestone with delays from the signage installation.  Project deadline had to extend for all work to be completed.

Problems/Challenges Encountered

See above.

Student Involvement and Outreach to Date:

Students using the spaces will be more comfortable and productive.

Marketing and Promotion Efforts to Date:

Signage installed in each room.

Additional Comments:

Thanks for your patience as we wrap this up.

In addition to the above fields, please provide a detailed accounting of how the funding was spent as well as pictures of the final project in an email to sustainability-committee@illinois.edu. Thank you again for your commitment to sustainability.